Ubuntu 3.0

Development Workflow

Working on v0.3.7+ without breaking production

May 2026

# 1. Why this matters now

Until today the iteration loop was: edit a file on the Mac, rsync to the droplet, watch users in production. That worked because there were no users. Starting now, v0.3.6 is in the hands of trainers in Burundi — anything you push lands on their screens in seconds.

To keep moving fast on v0.3.7 (and beyond) without breaking what they're actively using, we add two simple things:

- Git — so every change is tracked, you can branch, and you can roll back instantly if a deploy goes wrong.

- A local stack on the Mac — so you can run Ubuntu 3.0 end-to-end at http://localhost without touching the droplet.

That's it. No staging server, no CI, no fancy tooling. The whole loop runs on your Mac, with a controlled handoff to production whenever you decide.

Done already during this conversation The git repository has been initialised in your project folder, the v0.3.6 state has been committed, and the tag v0.3.6 has been placed on that commit. You are on branch main with a clean working tree. Run "git log" in the project folder to see it.

# 2. The two environments

Think of yourself as having exactly two Ubuntu 3.0 instances:

## Production — what users see

- Lives on the DigitalOcean droplet at https://ubuntu3.academyubuntu.com.

- Files at /opt/ubuntu3 are bind-mounted into Docker containers (ubuntu3-app + moodle-mariadb-1).

- Database is the real one — user records, real attendance, real stories.

- Updated only by deliberate rsync from your Mac, after you've tested locally.

## Local — where you build v0.3.7+

- Lives on your Mac at /Users/jniyonkuru/Documents/Claude/Projects/Ubuntu 3.0 Platform.

- A Docker Compose stack runs on the Mac with its own MariaDB and its own PHP container, completely isolated from production.

- You browse the PWA at http://localhost:8080 and the admin at http://localhost:8080/admin/. You can install it on your phone via the local IP if you want to test PWA install flows.

- You can wipe and reset the local DB anytime — no risk to anyone.

The two never talk to each other. The only bridge is git (you commit local changes, then deploy to prod) and the occasional one-way snapshot (you can dump prod DB and load it locally for realistic testing).

# 3. The git branch model

Two long-lived branches plus short-lived feature branches:

- main — mirror of what's in production. Only stable tagged releases land here.

- develop — where v0.3.7 work accumulates. Default branch you work on day to day.

- feature/<name> — short-lived branches for individual changes. Merged into develop when ready.

Tags mark releases. v0.3.6 is already placed at the initial commit. v0.3.7 will be placed when we cut the next release.

## Set up the develop branch (one-time)

cd "/Users/jniyonkuru/Documents/Claude/Projects/Ubuntu 3.0 Platform" git checkout -b develop git push -u origin develop # only if you push to a remote — see §8

From now on, every change you make starts with git checkout develop.

# 4. The local Mac stack

You need three things on your Mac: Docker Desktop, a copy of the production config.php (with local credentials), and a Docker Compose file. The last two we'll add when you want to actually run the stack — they're a small follow-up. For now, here's the shape so you know what to expect.

## What it looks like when running

- docker compose up brings up two containers: ubuntu3-mariadb (MariaDB 10.11) and ubuntu3-php (PHP 8.2 + Apache).

- The Mac's app/ and server/ folders are bind-mounted into the PHP container — your edits show up at http://localhost:8080 instantly.

- A local config.php uses host db with the local container's credentials and the same Moodle Web Services token you have in production (or a read-only staging one if your Moodle admin gives you one).

- The database starts empty. You either create a few rows by hand, or load a sanitised snapshot from prod (see §6).

## When you want me to set it up

Tell me "set up the local stack" and I'll add a docker-compose.yml, a sample local config.php, and a one-pager called LOCAL.md. It takes about 15 minutes once Docker Desktop is on your Mac.

# 5. Day-to-day loop

Once everything is in place, here's what a normal day looks like.

## 5.1 Starting a new piece of work

git checkout develop git pull --ff-only # only if you push to a remote git checkout -b feature/sessions-filter-bug

You're now on a feature branch off develop. Anything you commit here stays isolated.

## 5.2 Running the local stack

cd "/Users/jniyonkuru/Documents/Claude/Projects/Ubuntu 3.0 Platform" docker compose up -d # open http://localhost:8080 for the PWA # open http://localhost:8080/admin/ for the admin

Edit files in app/, server/. Refresh the browser, your changes are live (the service worker still caches PWA assets — bump app/service-worker.js to break the cache when needed).

## 5.3 Running the test suite against local

cd tests source .venv/bin/activate TEST_BASE_URL=http://localhost:8080 \ TEST_ADMIN_EMAIL=admin@local \ TEST_ADMIN_PASSWORD=local-pwd \ pytest -v

This is huge: you can break things and the test suite will tell you. Run it before every commit.

## 5.4 Committing

git add -A git status # what am I about to commit? git diff --staged # what exactly is changing? git commit -m "Filter sessions list by current user when myCoursesOnly is on"

Commit messages: present tense, one line, explain what changes. Don't worry about being perfect — you can amend or rewrite history before merging.

## 5.5 Merging into develop

When the feature is done and tests pass:

git checkout develop git merge --no-ff feature/sessions-filter-bug git branch -d feature/sessions-filter-bug

Use --no-ff so each feature merge creates an explicit "this is a feature" commit. Makes the history easy to read.

# 6. Realistic local data (optional)

Sometimes you need to test something that only shows up with real-shaped data — like the dedup migration, or the bell with actual Moodle imports. Pull a one-off snapshot from prod, sanitise, load locally:

## Pull from prod

# On the droplet sudo docker exec moodle-mariadb-1 \ mariadb-dump -h127.0.0.1 -uubuntu_me -p'<PASSWORD>' ubuntu_me \ > /tmp/ubuntu_me-snapshot.sql # From your Mac scp ubuntu@165.232.85.152:/tmp/ubuntu_me-snapshot.sql ~/Downloads/

## Sanitise — clear secrets and bcrypt passwords

sed -i '' \ -e "s/INSERT INTO auth_sessions VALUES.*/-- session rows stripped/g" \ -e "s/INSERT INTO password_resets VALUES.*/-- reset tokens stripped/g" \ ~/Downloads/ubuntu_me-snapshot.sql

And in your local MariaDB, manually reset the bcrypt hash of the admin row to a known dev password before logging in.

## Load into local

docker exec -i ubuntu3-mariadb \ mariadb -uroot -p'devpwd' ubuntu_me < ~/Downloads/ubuntu_me-snapshot.sql

Refresh policy Pull a new snapshot once a week at most. Keeping prod and local in lockstep is more trouble than it's worth — and risky on the privacy side. Most v0.3.7 work needs no real data at all; the local DB can stay empty.

# 7. Releasing to production

A release means: take what's on develop, merge it into main, tag it, deploy.

## 7.1 Patch release (hotfix on top of v0.3.6 — e.g. v0.3.6.1)

For "fix one bug fast on production" without taking everything from develop:

git checkout main git checkout -b hotfix/sessions-filter-off # make the fix, commit git checkout main git merge --no-ff hotfix/sessions-filter-off git tag -a v0.3.6.1 -m "v0.3.6.1 — sessions list filter fix" git branch -d hotfix/sessions-filter-off # also merge the fix into develop so v0.3.7 has it git checkout develop git merge --no-ff main

Then deploy main as usual (rsync, bump service worker, etc.). Hotfixes don't need new docs or full test runs — but do run the test suite first.

## 7.2 Minor release (v0.3.7)

When develop is in a state you're happy with:

git checkout main git merge --no-ff develop git tag -a v0.3.7 -m "v0.3.7 — second feedback round" # bump the service-worker cache to ubuntu30-v0.3.7 # bump the version label in the user guides if you regenerate them

Then deploy:

cd "/Users/jniyonkuru/Documents/Claude/Projects/Ubuntu 3.0 Platform" rsync -av server/src/ ubuntu@165.232.85.152:/opt/ubuntu3/server/src/ rsync -av server/public/index.php ubuntu@165.232.85.152:/opt/ubuntu3/server/public/ rsync -av server/public/admin/ ubuntu@165.232.85.152:/opt/ubuntu3/server/public/admin/ rsync -av app/ ubuntu@165.232.85.152:/opt/ubuntu3/app/ rsync -av server/sql/migrations/ ubuntu@165.232.85.152:/opt/ubuntu3/server/sql/migrations/

Then on the droplet, run any new SQL migrations and hard-refresh the admin. Trainers' PWAs will pick up the new service-worker cache on next reload.

## 7.3 Rolling back

If a deploy goes wrong, the previous version is always one tag away:

git checkout v0.3.6 # rsync that state to the droplet, same commands as 7.2

Because main was strict (only tagged releases land), git checkout v0.3.6 gives you exactly what users had yesterday. No detective work.

# 8. Off-machine backup of the code

Right now the only copy of your code is on this Mac. If the laptop dies tomorrow you lose everything since the last rsync to the droplet. Pick one:

## Option A — Private GitHub repo (recommended)

- Create an empty private repo on github.com — name it ubuntu3.

- git remote add origin git@github.com:academieubuntu/ubuntu3.git

- git push -u origin main && git push -u origin develop

- git push --tags

- From then on, "git push" after each commit gives you a free off-machine backup.

## Option B — Self-hosted git on the droplet

You can put a bare repo on the droplet itself and push to it via SSH. Cheaper, fewer dependencies, but the droplet is then a single point of failure for both prod and source.

## Option C — Don't (not recommended)

Local-only git works but you have no backup. At minimum, periodically copy the .git folder to an external drive.

# 9. Things to never do

- Edit a file directly on the droplet (vi /opt/ubuntu3/app/app.js). Your next rsync from the Mac silently overwrites it. Every change must originate on the Mac.

- Skip the test suite before deploying. Even a 30-second pytest run catches things you missed.

- Commit your config.php to git. The .gitignore already excludes it, but double-check git status before every commit.

- Commit large media files (photos, audio) to git. Those belong in /opt/ubuntu3/storage on the droplet, never in source.

- Mix features and refactoring in one commit. Smaller commits = easier rollback, easier review, clearer history.

- Forget to bump the service-worker cache when changing PWA assets. PWA tablets cache aggressively — if you don't bump, trainers will see stale code.

- Develop directly on main. Always branch (develop or feature/x). main is for tested, released code only.

# 10. One-page cheat sheet

Pin this on your wall (or under your keyboard).

## Daily start

git checkout develop git pull --ff-only git checkout -b feature/<the-thing> docker compose up -d

## After each change

# edit code in app/ or server/ # refresh http://localhost:8080 git diff # look at what changed cd tests && ./run.sh # run the suite git add -A && git commit -m "Short imperative description"

## Merge a finished feature

git checkout develop git merge --no-ff feature/<the-thing> git branch -d feature/<the-thing>

## Cut a release

git checkout main git merge --no-ff develop git tag -a v0.3.7 -m "v0.3.7 — …" # bump app/service-worker.js cache version # rsync to /opt/ubuntu3 on the droplet # run any new SQL migrations # hard-refresh admin in the browser

## Emergency rollback

git checkout v0.3.6 rsync -av app/ server/ ubuntu@165.232.85.152:/opt/ubuntu3/... # revert any DB migration if needed

You're done This is the whole workflow. It looks like a lot written down but it's about ten commands in practice. Every action is reversible because every state is captured by git. Don't over-engineer beyond this until you actually feel the friction.