Ubuntu 3.0 — v0.1 Plan & Architecture

A lightweight, offline-first M&E tool, designed to integrate with Moodle later

## 1. What v0.1 is — and what it is not

v0.1 is a single, installable web app (PWA) that lets an assistant trainer, on an Android phone or iPad, in the field, with or without internet, do four things end-to-end:

Register cohorts, groups, and participants.

Record training sessions with date, theme, and attendance.

Capture a structured story (text, photo, audio) tied to a session or participant.

See a consolidated indicator dashboard and export the underlying data to CSV.

v0.1 is not: an e-learning platform, a public-facing site, a multi-tenant system, or a Moodle replacement. It runs locally on the device, stores data in the device, and (in v0.2) syncs to a small server on the same DigitalOcean droplet as Moodle.

## 2. Design principles (anchored in the strategic note)

Local-first. Every action works offline. The network is treated as an enhancement, not a prerequisite.

One screen, one job. Each view answers a single field question ("who is in this cohort?", "who attended this session?").

Android-first, tablet-friendly. Touch targets, large fonts, minimal typing, works well on a 5” phone and a 10” tablet.

Data integrity over polish. Every record has a UUID, a created/updated timestamp, an author, and a “dirty” flag for future sync.

French UI, i18n-ready. Strings centralized; an English locale is one file away.

## 3. Technology choices

### Frontend (v0.1)

PWA: plain HTML/CSS/JavaScript — no framework, no build step. Easy to host on any web server, easy to audit.

Offline shell: a service worker caches the app and assets so it loads with no network.

Local storage: IndexedDB for structured records; blobs (photos, audio) stored alongside their records.

Install: Web App Manifest with icons — “Add to Home Screen” on Android Chrome and iOS Safari.

Audio capture: MediaRecorder API; falls back to file picker on iOS Safari versions that block it.

Photo capture: <input type="file" accept="image/*" capture="environment"> — opens the camera natively.

CSV export: generated client-side, downloaded directly — no server round-trip required.

### Backend (v0.2, deferred)

Where: same DigitalOcean droplet as your Moodle install, on a separate subdomain (e.g. me.academyubuntu.com).

Stack: PHP 8 + MySQL, mirroring Moodle’s stack so we reuse Apache, PHP-FPM, and your existing backup/SSL setup.

DB: a new MySQL database (e.g. ubuntu_me) — isolated from Moodle’s database.

Auth: PIN or password per user in v0.2; SSO with Moodle via OAuth2 in v0.3.

Email: Brevo SMTP (already configured for Moodle) for password resets and report notifications.

## 4. Data model

Every entity carries:

id (UUID, generated client-side),

createdAt, updatedAt (ISO timestamps),

authorId (which trainer created or last edited it),

dirty (true until the record has been synced to the server).

Entities in v0.1:

cohorts: name, region, start date, end date.

groups: cohort_id, name, facilitator name.

participants: group_id, first name, last name, sex, age range, contact (optional).

sessions: group_id, date, theme, location, notes.

attendance: session_id, participant_id, present (bool).

stories: session_id or participant_id, text, photo blob, audio blob, consent flag.

Indicators in v0.1 (computed views, not stored):

Number of cohorts, groups, participants (total and per region).

Sex distribution and age-range distribution of participants.

Sessions held per group, per month.

Attendance rate per session and per group.

Number of stories captured (with consent).

## 5. Offline & sync strategy

v0.1 is fully offline. Every write goes to IndexedDB and is marked dirty. There is no server yet, so "sync" is a CSV export the trainer can email or upload.

v0.2 adds a server. The client will keep its local-first model and add a small "outbox" worker that pushes dirty records to the API when online, then clears the dirty flag. Conflicts in v0.2: last-write-wins, with the server stamping the canonical updatedAt.

## 6. Roles & consent (foundations laid in v0.1)

Roles: a single local profile in v0.1 (the trainer using the device). The data model already carries authorId so multi-role access in v0.2 is a server-side addition, not a rewrite.

Consent: every story has an explicit consent checkbox before saving. Without consent, the story is saved as text-only with the photo/audio blocked.

## 7. How it will integrate with Moodle (later, not now)

Step 1 (v0.2): the Ubuntu 3.0 backend lives on the same droplet, separate database. No Moodle changes.

Step 2 (v0.3): single sign-on — trainers log into Ubuntu 3.0 with their Moodle account via OAuth2.

Step 3 (v0.4+): LTI launch from Ubuntu 3.0 into a Moodle course ("open the e-learning module"), and course-completion data flows back into Ubuntu 3.0’s indicator dashboard via Moodle Web Services.

This means: nothing we build now blocks the Moodle integration, and nothing in Moodle has to change today.

## 8. v0.1 deliverable structure

Files placed in your project folder under app/:

index.html — the app UI shell.

app.css — styles.

app.js — application logic and views.

db.js — IndexedDB wrapper.

service-worker.js — offline cache.

manifest.webmanifest — install metadata.

icon.svg — app icon.

README.md — how to run locally and deploy on your droplet.

## 9. What “done” looks like for v0.1

I can open the app on an Android phone, install it to my home screen, and use it with the phone in airplane mode.

I can create a cohort, add a group, register 10 participants, record a session, mark attendance, and capture a story with a photo — all offline.

I can open the dashboard and see correct counts and percentages.

I can export everything to a CSV file and open it in Excel.

The app reloads correctly with no network.

## 10. After v0.1

v0.2: backend on the DO droplet (PHP/MySQL), sync, multi-user, password reset emails via Brevo.

v0.3: Moodle SSO, role-based permissions, assistant-trainer posture tracking.

v0.4: LTI launch into Moodle, completion data fed back, donor-ready report packs.